## Slide 1: HOWDY!
DSA IT Liaisons Communications Committee
8/4/2020

## Slide 2: Agenda
Annual Security Assessment Update
Windows Feature Update 1909
Mac Desktop & Mobile Device Management
DoIT Updates
Q&A

## Slide 3: Annual IT Security Risk Assessment Update Justin Ellison Russell Gatlin

## Slide 4: IT Security Risk Assessment Update
Phase 01
Inventory Management:
April 21 to May 31
Completed using Google Sheet/Excel in the team drive
Internal target for inventory completion by May 15
Phase 02
Assessment and Review: June 1 to August 31
Completed using Rsam, the new eGRC tool
Non-IT Professional risk assessments August 10 to September 30
Phase 03
Reporting:
September 1 to December 18
DivIT has created Rsam accounts and provided training. DivIT is loading previous assessment data.
Complete and submitted as of June 1, 2020.
No updates at this time.
Notes: Thanks to Liaisons for compiling cloud-software information
Liaisons may be asked to help with minor data collection/clarifications during Phase 2

## Slide 5: Windows Feature Update 1909 (DSA Pilot Group Update) Ariane Ray

## Slide 6: Windows Feature Update 1909
UPDATE DATE | DEPTS
13-Jul | Pilot Members
27-Jul | BGCC, DMS, MUSA, SLS, UART, VRSC
3-Aug | CAPS, DRL
10-Aug | SHS, REC
17-Aug | MSC, UCEN
24-Aug | DR, ODSL, SACT
31-Aug | OOC, ROTCs, OVP/MarCom

## Slide 7: DSA Pilot Group Update
Windows Feature Update 1909
Pilot Groups completed testing and two rounds of DSA rollout have been completed
Upgrades have gone well so far
Please remind users to report any issues using the Windows Feature Update Issue Reporting Form

## Slide 8: Mac Management Project

## Slide 9: Mac Management Project

## Slide 10: DoIT Updates
Position Updates: EUSS I, Admin Coord I, PM II
Annual Customer Service Survey out 8/3
Interest in a Demo of Acuity Scheduling?
End of Life for Legacy Phone Systems at TAMU
Microsoft 365 Updates

## Slide 11: Department Q&A Darvis Griffin